## Slide 1: Lessons learned from the
Final Meeting Meeting Ravenna 27.03.08 – Valentina Dumitru - URBANPROIECT
CONSTANTA AREA Pilot Project
Notes: <number>

## Slide 2: Basic Facts about the pilot project
Name - CONSTANTA AREA – PILOT PROJECT 2
Where – SOUTHERN ROMANIAN BLACK SEA SHORE FROM CAPE MIDIA TO VAMA VECHE (ROMANIA – BULGARIA BORDER) – 130Km. LENGHT
Who – COORDINATION –
NATIONAL RESEARCH INSTITUTE FOR URBAN AND TERRITORIAL PLANING URBANPROIECT Bucharest – with inputs from NATIONAL INSTITUTE FOR MARINE RESEARCH “GRIGORE ANTIPA”-Constanta
When – PROJECT STARTED – END OF APRIL 2007 DEADLINE – NOVEMBER 2008 (including 2 public consultations)
Final Meeting Meeting Ravenna 27.03.08 – Valentina Dumitru - URBANPROIECT
Notes: <number>

## Slide 3: FRAME CONTENT PILOT PROJECT – CONSTANŢA AREA
PHASE 1. – ANALYSIS OF THE CURRENT STATUS OF FACTORS INFLUENCING THE DEVELOPMENT AND THE TERRITORIAL ORGANIZATION OF THE AREA
1. Spatial structure (land & sea)
- geographical location, administrative - territorial framework
- nature attributes
- natural and built – up heritage
- settlements network
- technical infrastructure
- spatial zoning
2. Socio – demographic structure
- population evolution, demographic potential
- labor force
- touristic pressure
3. Economic activities structure (land & sea)
4. Supra territorial context (land & sea)
PHASE 2. – IDENTIFICTION OF CONFLICTS, VULNERABILITIES, PROBLEMS AND DISFUNCTIONS; POTENTIAL DIRECTIONS FOR DEVELOPMENT
2.1. Identification of the incompatibilities between different uses/functions/processes existing on land and sea, and the vulnerable areas.
2.2. Identification of the future profile(s) of the region, based on existing potential and compatible existing strategies
PHASE 3. – SPATIAL DEVELOPMENT STARTEGY
  Development of the vision
  Specification of a general objective and of the secondary (sectorial) objectives
  Formulation of the measures program for short, medium and long term perspective
Final Meeting Meeting Ravenna 27.03.08 – Valentina Dumitru - URBANPROIECT
Notes: <number>

## Slide 4: PHASE 1 – ANALYSIS OF THE CURRENT SITUTION; TRANSPORT INFRASTRUCTURE
Final Meeting Meeting Ravenna 27.03.08 – Valentina Dumitru - URBANPROIECT
Notes: <number>

## Slide 5: PHASE 1 – ANALYSIS OF THE CURRENT SITUTION; SHORELINE CHANGES AND THE STATE OF THE EXISTING SHORE POTECTION FACILITIES
Final Meeting Meeting Ravenna 27.03.08 – Valentina Dumitru - URBANPROIECT

## Slide 6: PHASE 2 – IDENTIFICATION OF CONFLICTS, VULNERABILITIES, PROBLEMS AND DISFUNCTIONS POTENTIAL DIRECTIONS FOR DEVELOPMENT
1
3
5
6
4
2
Final Meeting Meeting Ravenna 27.03.08 – Valentina Dumitru - URBANPROIECT
Notes: <number>

## Slide 7: Activities completed
Draft document (text and maps) for Phase 1 – completed
Draft document (text and maps) for Phase 2 – to be completed till the end of April
Questionnaire for stakeholders - completed
(appeal for cooperation for: data/information provision, comments on draft documents, design of their vision about coastal area)
List of participants for first public consultation – completed
All above mentioned materials will be transmitted two weeks before the meeting day.
Final Meeting Meeting Ravenna 27.03.08 – Valentina Dumitru - URBANPROIECT
Notes: <number>

## Slide 8: Follow up Activities
First public consultation with the major stakeholders at national and local level– end of April – ICZM high level Committee meeting - Constanta
Observations, additional data and information analyzed and introduced
Handbook on Integrated Maritime Spatial Planning – delivered – June
Second round of consultation with the major stakeholders at national and local level for Phase 3 - July
Presentation of the Pilot Project 1 and 2 reports to the interested ministries, including an outlook of the follow-up process - October - November
Final Meeting Meeting Ravenna 27.03.08 – Valentina Dumitru - URBANPROIECT

## Slide 9: Implementation
MINISTRY OF DEVELOPMENT, PUBLIC WORKS AND HOUSING INCLUDES ON ITS 2008 REGULATIONS PROGRAMME THE FOLOWING ISSUE:
„METHODOLOGY AND FRAME CONTENT FOR
THE ELABORATION OF THE SPITAL PLAN FOR ROMANIAN COASTAL AREA“
- MARINE SPATIAL PLANNING IS CONSIDERED NOT AN URGENT TASK (so far)
Final Meeting Meeting Ravenna 27.03.08 – Valentina Dumitru - URBANPROIECT

## Slide 10: Lessons learned
Our Institute has the opportunity to develop a new planning tool for effective integrated approach in coastal and marine areas
Best practice examples within the PlanCoast project contributed significantly to a better understanding
This new tool has to be harmonized with the existing Romanian planning structure, but this is a political responsibility
The hardest part of the work was data collection
The hardest part of the work will be the necessary involvement of the stakeholders in the consultation process
The longest part of the work was data collection and data processing
We are looking forward to path from this pilot project/exercise to an actual spatial plan for the Romanian coast
Final Meeting Meeting Ravenna 27.03.08 – Valentina Dumitru - URBANPROIECT
Notes: <number>

## Slide 11: Discussion points
All 11 PlanCoast Handbook key messages are clear and relevant
In the Romanian’ case, the list has to start with the
Message 9
“Integrated Maritime Spatial Planning is a political responsibility”, followed by
Massage 6
“Legal framework for Integrated Maritime Spatial Planning is needed”
Final Meeting Meeting Ravenna 27.03.08 – Valentina Dumitru - URBANPROIECT